Functional Overview:

This is a tool for using the Pomodoro productivity technique digitally, with various settings for particular needs. There will also be Google Calendar functionality built into it, allowing users to tailor their work sessions around their schedule for the day.

The web tool’s intended user is someone who wants to use a productivity timer system digitally, but without having to download an app. The recordings of pervious work sessions and the Google Calendar functionality adds to the usefulness of the web tool, attracting users who want more than a single-use tool.

Design Overview:

(See attached images, because formatting images on word in painful)

Design Testing Results:

Results from Adi:

- Added a clearer way to sign up

Results from Franklin:

- Added log out links

- Added sing up link to log in page

- Added back links to the sign up /log in page

- Labeled setting units

Prioritization of Features:

Will implement:

- Sign in system

- Base timer functionality

- Different timer settings

- Google calendar API

- Decent CSS

Will implement if I have time:

- Saving settings (getting other people’s settings?)

- Google calendar integration with the timer

- Animated timer

- Various JS elements to make the web tool seem more professional

- God-tier CSS

- Notifications

- Forget Password

Database Design:

- User list

  - id

  - username

  - password

  - email

- Previous sessions list

  - id

  - username

  - time

  - subject

  - duration

  - notes

- Default settings list

  - id

  - username

  - workLength

  - breakLength

  - longBreakLength

  - intervals

Proposed implementation schedule:

Week 1:

- Create the different pages with minimum functionalities/design

- Make the different databases and make sure the pages correctly and robustly interface with them

Week 2

- Figure out Google calendar API

- Create more functional design

- Create different timer settings

Week 3

- Try and add JS

- Animate Timer

- More Google Calendar

Week 4

- Google calendar integration

- CSS

- Forget Password

- More JS

Week 5

- Debugging

- Continued work on the possible additions

- Lots of CSS

Week 6

- Debugging

- Final Touches

- If time allows, basically just CSS

Potential Showstoppers and Open Questions:

- Difficulties with displaying a timer properly and the ability to interrupt it without throwing errors

- Properly using the Google calendar API

- Being able to email people forgotten passwords

- Time constraints with debugging all the different functionalities together

- Spending way too much time with the CSS

- Failing to make the animated timer